## Slide 1
DAKTARI MTAANI
A Doctor, On Demand
Project Work Plan — Web MVP → Pilot → Funding → Mobile Apps
Prepared for the Client · August 2026

## Slide 2
EXECUTIVE SUMMARY
A doctor, requested like a ride
Daktari Mtaani lets anyone request a doctor the way they request a cab: open the app, describe what's wrong, and either speak to a doctor immediately by video or have one dispatched to their location. We start lean, prove the model with real patients and doctors, then use that traction to raise the funding needed to build native apps and scale nationally.
Teleconsultation
Instant video/voice with a licensed doctor
Home Visit
A doctor dispatched to the patient's location
1 : 6,355
Kenya's doctor-to-patient ratio today
< 5 min
Target time to connect by teleconsult
< 45 min
Target doctor arrival for a home visit
DAKTARI MTAANI
Executive Summary
2

## Slide 3
STRATEGY
Why we start with a web app, not an app store
A native app is the destination, not the starting point. Building the web app first means the business case gets tested before the expensive build does.
Launch faster
Real patients and doctors within weeks, not months of app-store review cycles.
Learn before locking in
Test dispatch, pricing, and doctor supply before committing to an expensive native build.
Build the investor story
Real usage data beats a pitch deck — this is exactly what funders want to see.
Keep early costs low
Capital raised later goes toward scaling something proven, not discovering if it works.
DAKTARI MTAANI
Why a Web App First
3

## Slide 4
ROADMAP
The route from pilot to national scale
Phase 0
Discovery
& Setup
2 weeks
YOU ARE HERE
Phase 1
Web MVP
Build
10–12 wks
Phase 2
Pilot
Operations
8–12 wks
Phase 3
Fundraising
Overlaps P2
Phase 4
Native
Apps
12–16 wks
Phase 5
Scale
Ongoing
Phases 2 and 3 run in parallel — the pilot generates the evidence that fundraising conversations need.
~14 wks
To live pilot
~24–26 wks
To funding-ready traction
+12–16 wks
To native apps, post-raise
DAKTARI MTAANI
Phased Roadmap
4

## Slide 5
FOUNDATION
What needs to be true before we launch
Healthcare is regulated, and getting the foundation right protects patients and the business. Three things run alongside the technical build:
A registered clinical partner
Daktari Mtaani operates in partnership with (or as) a health facility registered with the Kenya Medical Practitioners and Dentists Council (KMPDC) — how telemedicine is currently authorised in Kenya.
Verified doctors only
Every doctor holds a current KMPDC licence, checked before they go live and reviewed periodically.
Data protection certification
As of 2025, KMPDC requires a Certificate of Data Handler/Processor from the ODPC. Patient data is encrypted and access-logged from day one.
These are workstreams for the client and legal/clinical advisors to lead in Phase 0 and Phase 1 — on the critical path to launch.
DAKTARI MTAANI
Regulatory Foundation
5

## Slide 6
PARTNERSHIP
What we need from you
Clinical partner
A registered facility or clinical lead to anchor the platform and sign off on protocols.
Doctor recruitment
5–10 doctors for the pilot, covering general practice and 1–2 common specialties.
Pilot area decision
Agreement on the neighbourhood to launch in, based on doctor availability and demand.
Regulatory liaison
Someone to lead KMPDC and ODPC registration conversations alongside the build.
Pilot budget
Coverage for hosting, SMS, payment gateway fees, and doctor incentives.
DAKTARI MTAANI
What We Need From You
6

## Slide 7
FUNDRAISING
The pilot is the evidence, not just a test
We track these from day one — this becomes the traction story we bring to investors, not a concept pitch.
Requests per day
Split by teleconsult vs. home visit
Time to connect
How quickly patients reach a doctor
Completion rate
Requests that become paid consultations
Repeat usage
7-day and 30-day return rate
Doctor acceptance
Roster size and response reliability
Transaction value
Gross value and platform take-rate revenue
DAKTARI MTAANI
Path to Funding
7

## Slide 8
TIMELINE
Indicative timeline
W0
W4
W8
W12
W16
W20
W24
W28
W32
W36
W40
Discovery & compliance setup
2 wks
Web MVP build
10 wks
Live pilot
12 wks
Fundraising prep & raise
10 wks
Native app build (post-raise)
14 wks
Fundraising overlaps the pilot deliberately — traction evidence accumulates while conversations with investors begin.
DAKTARI MTAANI
Indicative Timeline
8

## Slide 9
NEXT STEPS
Let's get Phase 0 moving
1
Confirm the pilot area and target patient group
2
Introduce the clinical partner / lead doctor for the platform
3
Sign off on this work plan and the accompanying technical scope
4
Kick off Phase 0 — discovery and compliance setup
Starting lean, proving the model with real usage, and letting the pilot fund the fundraising story is the fastest realistic path to a Daktari Mtaani that works at national scale.